Meeting Log
Skullduggery
Greg Baker - Robert Koeninger
Advisor: Prof. Wilsey
Nov 5, 2009
Revised: Mar 26, 2010
## Oct 13 - 4:00 - 5:00
Location: Wilsey's Office
In Attendance: G. Baker, P. Wilsey
Summary: 1st meeting with Wilsey
Topics:
- Discussed project ideas
- Encrypted USB
- Google Voice by GPS
- Encrypted cellular phone communication
## Oct 14 - 4:00 - 5:00
Location: In class
In Attendance: G. Baker, R. Koeninger
Summary: Group Formed
- Discussed project ideas
- Decided on Encrypted USB
## Oct 16 - 11:00 - 12:00
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Assignment - Team Contract
Researched Project ideas
## Oct 22 - 4:30 - 5:30
Location: Wilsey's Office
In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: First meeting with Wilsey as a team
Discussed project ideas, idea for encrypted phone proposed, among others
## Oct 23 - 11:00 - 12:00
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Project changed to voice encryption
- Researched feasibility of project ideas
- Decided on voice encryption as a project
- Wrote new project description
## Oct 26 - 11:00 - 12:00
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Made level 0 and 1 design diagrams
## Oct 29 - 4:00 - 4:15
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Set up Android development environment, tried Hello, World! app
## Oct 29 - 4:15 - 5:00
Location: Wilsey's Office
In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: Development plan Talked about development plan
Discussed:
- Project change (To Encrypted voice)
- Source control
- Test-first design
- Design goals
## Nov 02 - 11:00 - 12:30
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Revised Level 0,1 diagrams, made Level 2 diagram
## Nov 04 - 11:00 - 12:30
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Worked on assignments
- Worked on Project notebook
- Worked on Task List
## Nov 04 - 4:00 - 5:00
Location: In Class
In Attendance: G. Baker., R. Koeninger
Summary: Worked on en-wikiing project documentation
## Nov 05 - 4:00 - 4:30
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Worked on user story
- Worked out details of how it would work
- Decided on transparent call interface
- May require patching of OS, Phone modules, etc
- Should not be separate app
- TLS would be likely be ideal encryption method
- Warnings of non-encrypted calls should not interrupt call
- Ran into several design questions - retry encryption, failed encryption, etc.
## Nov 05 - 4:30 - 5:00
Location: Wilsey's Office
In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: Evaluated design decisions, thought of a few new design questions, talked about cryptosystems
## Nov 13 - 11:00 - 12:30
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Worked on Task List, Time line, Effort Matrix
## Nov 17 - 4:00 - 5:00
Location: Wilsey's Office
In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: Talked about ability to access voice data, possible locations in code to modify, progress in locating them.
## Nov 19 - 4:00 - 4:15
Location: Wilsey's Office
In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: Talked about ability to access voice data,
- Possible that we will need to use the RIL (Radio Interface Layer)
- Probably accessible only by C code - Probably inaccessible from Java.
## Nov 20 - 11:00 - 12:00
Location: Baldwin Library
In Attendance
Summary: Worked on System Requirements, Technical Specifications
## Nov 21 - 11:00 - 11:10
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Decided not to meet before thanksgiving break.
## Dec 03 - 3:30 - 4:15
Location: Wilsey's Office
In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: Updated Wilsey on project status
- Suggested use of Android Dev Phone
- Took suggestion of other possible phones
- Talked about RIL (Radio Interface Layer), potential for use in voice data
## Dec 04 - 11:00 - 3:00
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Worked on Design Report, Project Notebook
- Revised Meeting Log
- Revised Statement of ABET concerns
- Revised Design Diagrams
- Revised Project Contract
- Revised Project Description
- Revised Task List
- Revised Technical Specs/Stds
- Created Design Report
- Revised Project Notebook
## Jan 13 - 11:00 - 12:00
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Worked on UI design document
Discussed work for the quarter, work division for the quarter.
## Jan 20 - 11:00 - 12:00
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Worked on project presentation
## Jan 20 - 3:00 - 4:00
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Worked on project presentation
## Jan 27 - 3:00 - 3:50
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Worked on Project Notebook
## Feb 17 - 11:00 - 1:00
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary:
- Worked on Test Plan
- Discussed project heading (nowhere)
- Discussed potential solutions.
  - Project modification
  - Problems with acquiring information
- Discussed what we'd be talking with Wilsey about - Things to work on
## Feb 25 - 2:00 - 2:30
Location: Baldwin Library
In Attendance: G. Baker, R. Koeninger
Summary: Worked on drumming up some results
## Feb 25 - 2:30 - 3:00
Location: Wilsey's Office
In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: Set a deadline for getting results (3/4/2010)
- Discussed debugging strategies for working on a different angle
- Should consider a project change if we're still against a wall afterwards.
## March 1 - 11:00 - 12:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary:
- Discussed results of independent research.
- Divided work among Project Notebook, etc. due Wednesday, March 3.
- Robert: Design Report
- Greg : Project Notebook
## March 11 - 11:00 - 12:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary:
- Hashed out structure of program
- 4 major parts:
  - Accept Thread
  - Call Thread
  - Listen Thread
  - Talk Thread
- Each corresponds to a state in the phone process
- Talk/Listen threads run simultaneously
- Modeled on BlueToothChatService? example given by Google
Work Division:
### Greg
- Explore transmission of data
- Just Text for now
### Robert
- Explore UI
- Explore Switching Station
## March 16 - 1:00 - 2:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Progress Meeting Summary: Greg worked on remaining bits of data transmission Robert worked on reorganizing projects to a consistent set of locations in SVN
## March 18 - 1:00 - 2:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary: Assignment of work for the next week
## March 18 - 2:00 - 3:00
Location: Wilsey's Office In Attendance: G. Baker, R. Koeninger, Dr. Wilsey
Summary: Updated Wilsey on work progress, work plans.
## March 23 - 1:00 - 3:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger Progress Meeting
Summary: Not much work got done; Branching project overhead probably the cause.
## March 25 - 1:00 - 3:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary: Merged projects from separate branches (Model from previous wasn't working) Experimentation: Update would update old code with new changes, keeping non-conflicting bits together. Result: New working paradigm. svn update -> svn commit, replacing branch/merge Work Assignments:
### Greg
Work on audio system - Record from mic, Send to speaker
### Robert
Work on merge of code - Keep working on Switch Station, etc
## March 25 - 3:00 - 4:00
Location: Wilsey's Office In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: Updated Prof. Wilsey on progress. Suggestion: Explore Speex, etc.
## March 30 - 12:30 - 2:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger Progress Meeting
Summary: Stamped out crash bugs, audio system no longer crash on boot (UI issue)
Work Assignments:
### Greg
Work on audio system (Polish server, etc. Test)
### Robert
Test voice compression algorithm; Speex, etc. Evaluate for time
## April 1 - 12:00 - 2:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary: Audio system polishing, Continued testing of Speex (Doesn't look like it'll work) Assigned Work:
### Greg
Work on Encryption system
### Robert
Work on phone app system - Merge into a real app
## April 1 - 2:00 - 3:00
Location: Wilsey's Office In Attendance: G. Baker, R. Koeninger, Dr. Wilsey
Summary: Updated Wilsey on Speex progress. Updated Wilsey on other progress.
## April 6 - 1:00 - 3:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger Progress Meeting
Summary:
### Greg
Debugging of encryption, Encryption testing, etc
### Robert
Continued testing of Comm Test
## Apr 8 12:30 - 2:00
Location: Baldwin Library Att. Greg, Robert
Summary: Greg to do:
- User manager; storing UserInfo?, public key, private key (openOrCreateDatabase)
- Time the encryption
- Sequence numbers on messages (to keep current)?
- Check interdependence of packets
- Figure out blocking/timing of packets
Robert to do:
Blocking/timing of packets

## April 13 - 12:30 - 2:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger Progress Meeting
Summary:
### Greg
Test SQLite/Persistent Storage Test AES/See if it works/Block interrelation
### Robert
Continue work on Comm Test
To do: Greg: Use results of Persistent Storage, etc. Robert: Convert to single-threaded model of sending, receiving data
## April 15 - 12:30 - 2:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
To do: Greg: Implement changes into application/CallTalk? Robert: Write switch station interaction, etc.
## April 15 - 2:00 - 3:00
Location: Wilsey's Office In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: Updated Prof. Wilsey on progress
## April 20 - 1:00 - 3:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger Progress Meeting
Summary: Continued merge of testing apps into application proper
## April 22 - 1:00 - 2:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
To do: Greg: Not much (Family) Robert: Everything
## April 22 - 2:00 - 3:00
Location: Wilsey's Office In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: Updated Prof. Wilsey on progress
## April 27 - 12:30 - 3:30
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger Progress Meeting
Summary: Changed key exchange to public key exchange Changed encrypted phone call to secret key Tweak dummy phone to match new changes
## April 29 - 11:30 - 2:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary: Removed SSL on SSLSwitchStation (involves certificates, etc) Cleaned up InetAddress?/Port exchange to InetSocketAddress?. Cleaner objects, etc. Worked on Tech Expo requirements
To do: Greg: Everything Robert: Not much (Family)
## April 29 - 2:00 - 3:00
Location: Wilsey's Office In Attendance: G. Baker, R. Koeninger, P. Wilsey
Summary: Updated Prof. Wilsey on progress Talked with Wilsey about Tech Expo recommendations
## May 3 - 11:00 - 12:00
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary: Pre-Tech Expo planning, logistics, etc. Met at Tech Expo to put up booth. Final testing of app (Voice, etc)
## May 4
Tech Expo
## May 11 - 12:30 - 1:30
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary: Documentation
## May 13 - 12:30 - 1:30
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary: Documentation
## May 18
No meeting (Greg's fault)
## May 20 - 12:30 - 1:30
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary: Documentation
## May 25 - 12:30 - 1:30
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary: Documentation
## May 26 - 12:30 - 1:30
Location: Baldwin Library In Attendance: G. Baker, R. Koeninger
Summary: Documentation, final pre-report meeting stuff, etc.